SDP – Software Development Plane

Project Flow Diagram

| Chapter | Title |
| --- | --- |
| 1 | Introduction |
| 2 | Development Methodology |
| 3 | Technology Stack & Development Environment |
| 4 | Software Architecture |
| 5 | Work Breakdown Structure (WBS) |
| 6 | Requirement Traceability Matrix (RTM) |
| 7 | Database Development Plan |
| 8 | Backend Development Plan |
| 9 | Frontend Development Plan |
| 10 | AI Development Plan |
| 11 | REST API Development Plan |
| 12 | UI Development Plan |
| 13 | Security Implementation Plan |
| 14 | Testing Strategy |
| 15 | Deployment Plan |
| 16 | Risk Management |
| 17 | Project Timeline & Milestones |
| 18 | Definition of Done |
| 19 | Maintenance & Future Development |
| 20 | Appendices |

Chapter 1 – Introduction

1.1 Purpose

The purpose of this Software Development Plan (SDP) is to define the implementation strategy, development methodology, project organization, and execution plan for the ProcessMind AI platform. This document serves as the primary guide for the software development lifecycle and provides a structured roadmap for transforming the approved Software Requirements Specification (SRS) into a fully functional software system.

The SDP establishes the development approach, implementation sequence, technical architecture, project milestones, resource planning, quality assurance strategy, testing procedures, deployment methodology, and maintenance considerations required to successfully develop ProcessMind AI.

Unlike the Software Requirements Specification, which defines what the system shall accomplish, this Software Development Plan defines how the system will be designed, implemented, tested, deployed, and maintained. It provides developers, project supervisors, and stakeholders with a comprehensive implementation framework that ensures all functional and non-functional requirements identified in the SRS are developed systematically and traceably.

This document also establishes the relationship between software requirements, implementation tasks, database design, backend services, frontend components, artificial intelligence modules, REST APIs, testing activities, deployment processes, and project deliverables. Through a structured Work Breakdown Structure (WBS) and Requirements Traceability Matrix (RTM), every implementation activity is mapped directly to one or more requirements defined in the Software Requirements Specification.

The Software Development Plan further defines the project's development standards, coding practices, version control strategy, continuous integration approach, security implementation plan, risk management procedures, and quality assurance activities. These guidelines ensure consistency throughout the development lifecycle while reducing implementation risks and improving software quality.

This document shall be used throughout the project lifecycle as the authoritative implementation reference for ProcessMind AI. All software development activities, design decisions, testing procedures, deployment operations, and project milestones shall conform to the processes and standards defined within this Software Development Plan.

1.2 Scope

This Software Development Plan covers the complete implementation of ProcessMind AI, an AI-powered Business Process Automation platform designed to transform organizational Standard Operating Procedures (SOPs) into intelligent, executable workflows through artificial intelligence.

The scope of this document includes the planning, design, implementation, testing, deployment, and maintenance activities required to develop the software system described in the Software Requirements Specification. The project encompasses the development of a multi-tenant Software-as-a-Service (SaaS) platform using a modern web-based architecture consisting of a Next.js frontend, Spring Boot backend, PostgreSQL database, and Google Gemini AI integration.

The implementation scope includes the development of the following major software components:

- Project foundation and system architecture

- Multi-tenant organization management

- Authentication and Role-Based Access Control (RBAC)

- User, department, and role management

- SOP document management and version control

- AI-powered SOP Intelligence Engine

- Workflow Generation Engine

- Workflow Intelligence Engine, including validation, simulation, and optimization services

- Workflow Execution Engine

- Task assignment and approval management

- Notification services

- Analytics and reporting dashboard

- Administration and system configuration

- Audit logging and monitoring

- RESTful API services

- Database implementation and migration

- Security implementation

- Automated testing and quality assurance

- Containerized deployment and production infrastructure

This Software Development Plan also defines the implementation order of software modules, development milestones, testing activities, deployment procedures, documentation standards, and project management practices necessary to ensure successful completion of the project.

Activities outside the scope of this document include future enhancements identified in the SRS, third-party enterprise integrations not required for the initial release, native mobile application development, advanced AI model customization, and large-scale commercial production support beyond the academic implementation.

1.3 Objectives

The primary objective of this Software Development Plan is to provide a structured, traceable, and manageable approach for developing ProcessMind AI in accordance with the approved Software Requirements Specification.

The specific objectives of this Software Development Plan are to:

- Establish a standardized software development process for the implementation of ProcessMind AI.

- Define the technical architecture, development methodology, and implementation strategy for all software components.

- Organize the project into manageable development phases, milestones, and implementation tasks.

- Ensure complete traceability between software requirements, implementation activities, database design, APIs, user interface components, testing procedures, and deployment artifacts.

- Define software engineering standards, coding conventions, documentation practices, and quality assurance procedures to be followed throughout the project lifecycle.

- Establish a comprehensive Work Breakdown Structure (WBS) that decomposes the project into well-defined development activities.

- Provide a Requirements Traceability Matrix (RTM) to ensure every functional and non-functional requirement identified in the SRS is implemented and verified.

- Define implementation strategies for backend services, frontend components, artificial intelligence modules, workflow engines, and supporting infrastructure.

- Establish testing strategies, deployment procedures, risk management plans, and project acceptance criteria.

- Deliver a high-quality, secure, maintainable, scalable, and production-ready software system that satisfies the business objectives and technical requirements of ProcessMind AI.

Chapter 2 – Development Methodology

2.1 Overview

This chapter defines the software development methodology, project management approach, development lifecycle, version control strategy, coding standards, and implementation workflow that will be followed throughout the development of ProcessMind AI.

The objective of this methodology is to ensure that the software is developed in a structured, iterative, and traceable manner while maintaining high software quality, minimizing project risks, and ensuring complete alignment with the approved Software Requirements Specification (SRS).

The development methodology emphasizes continuous integration, modular implementation, incremental delivery, frequent testing, and requirement traceability. Every software component shall be implemented according to the development phases and milestones defined in this Software Development Plan.

2.2 Software Development Methodology

ProcessMind AI shall be developed using the Agile Software Development Methodology with an Iterative and Incremental Development Model.

The Agile approach has been selected because the project consists of multiple interconnected software modules, including artificial intelligence services, workflow automation, REST APIs, frontend applications, and backend services. Incremental implementation enables each module to be developed, tested, and integrated independently while reducing technical risks and facilitating continuous improvement.

Each development iteration shall produce a functional software increment that can be tested, reviewed, and integrated into the overall system.

The development process will emphasize:

- Incremental feature delivery

- Continuous testing

- Frequent integration

- Modular software architecture

- Requirement traceability

- Continuous documentation

- Regular project reviews

2.3 Software Development Life Cycle (SDLC)

The development of ProcessMind AI shall follow the Software Development Life Cycle illustrated below.

Each phase shall produce verified deliverables before the project progresses to the next phase.

2.4 Incremental Development Strategy

The software shall be implemented incrementally according to functional dependency.

The implementation sequence is defined as follows:

- Project Foundation

- Identity and Security Platform

- Organization Management

- SOP Management

- Artificial Intelligence Platform

- SOP Intelligence Engine

- Workflow Generation Engine

- Workflow Intelligence Engine

- Workflow Execution Engine

- Analytics Platform

- Administration Platform

- Testing and Deployment

Each completed increment shall produce a working subsystem that can be independently tested and integrated with previously completed components.

2.5 Development Workflow

Every software feature shall follow the same development workflow.

- Analyze related requirements from the SRS.

- Design the database changes.

- Design backend architecture.

- Implement backend services.

- Develop REST APIs.

- Develop frontend user interface.

- Integrate frontend with backend.

- Implement automated tests.

- Perform manual verification.

- Update documentation.

- Commit code to the repository.

- Merge into the development branch after successful review.

This workflow shall be repeated for every implementation milestone.

2.6 Version Control Strategy

The project shall use Git as the version control system.

The following branching strategy shall be adopted:

- main – Stable production-ready code

- develop – Active development branch

- feature/* – Individual feature implementation

- bugfix/* – Bug corrections

- release/* – Release preparation

- hotfix/* – Production issue resolution

Every code change shall be committed with meaningful commit messages and associated with a specific development task or milestone.

Pull requests shall be reviewed before merging into the develop or main branches.

2.7 Coding Standards

To ensure software consistency and maintainability, the following coding standards shall be followed:

Backend (Spring Boot)

- Follow Java naming conventions.

- Apply SOLID design principles.

- Use dependency injection.

- Separate controller, service, repository, and domain layers.

- Validate all incoming requests.

- Implement centralized exception handling.

- Document REST APIs using OpenAPI/Swagger.

Frontend (Next.js)

- Use TypeScript for all components.

- Create reusable React components.

- Maintain consistent folder structures.

- Use Tailwind CSS utility classes consistently.

- Implement responsive layouts.

- Follow React best practices and hooks.

Database

- Use descriptive table and column names.

- Apply normalization up to Third Normal Form (3NF).

- Define primary keys, foreign keys, and indexes.

- Use migration scripts for schema changes.

General

- Write clean, readable, and maintainable code.

- Include meaningful comments where necessary.

- Avoid duplicated logic.

- Follow consistent formatting throughout the project.

2.8 Continuous Integration Strategy

Continuous Integration (CI) shall be adopted throughout the project.

Each implementation shall include:

- Source code validation

- Automated build

- Static code analysis

- Unit testing

- Integration testing

- Security checks

- Build artifact generation

Code shall only be merged after successful completion of the automated validation pipeline.

2.9 Documentation Strategy

Documentation shall be maintained continuously throughout the software development lifecycle.

The following documents shall be updated whenever relevant changes occur:

- Software Development Plan

- Software Architecture Document

- Database Documentation

- REST API Documentation

- User Manual

- Administrator Guide

- Deployment Guide

- Release Notes

- Change Log

Documentation shall remain synchronized with the implemented software.

2.10 Quality Assurance Strategy

Software quality shall be maintained through continuous verification and validation activities.

Quality assurance activities include:

- Code reviews

- Unit testing

- Integration testing

- System testing

- User Acceptance Testing (UAT)

- Security testing

- Performance testing

- Regression testing

Defects identified during testing shall be corrected before progressing to the next development milestone.

2.11 Deliverables

The development methodology shall produce the following deliverables:

- Project source code

- Database schema

- Backend application

- Frontend application

- REST APIs

- AI integration modules

- Automated test suites

- Deployment configuration

- Technical documentation

- User documentation

- Final deployable software system

Chapter 3 – Technology Stack & Development Environment

3.1 Overview

This chapter defines the technologies, frameworks, development tools, software environments, and supporting infrastructure used for the implementation of ProcessMind AI.

The selected technology stack is based on modern software engineering principles and supports the project's objectives of scalability, maintainability, security, performance, and extensibility. All development activities shall utilize the technologies defined in this chapter unless formally approved changes are made during the project lifecycle.

3.2 Technology Selection Criteria

The technologies selected for ProcessMind AI satisfy the following criteria:

- Enterprise-grade reliability

- Strong community and ecosystem support

- Long-term maintainability

- Scalability for SaaS applications

- Security best practices

- AI integration capabilities

- Cloud-native deployment compatibility

- High developer productivity

- Cross-platform compatibility

3.3 System Architecture Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 15 |
| UI Framework | React 19 |
| Programming Language | TypeScript |
| Styling | Tailwind CSS |
| Workflow Designer | React Flow |
| Backend | Spring Boot 3.x |
| Programming Language | Java 21 |
| ORM | Spring Data JPA (Hibernate) |
| Security | Spring Security + JWT |
| Database | PostgreSQL |
| AI Platform | Google Gemini API |
| API Style | RESTful APIs |
| Documentation | OpenAPI / Swagger |
| Build Tool | Maven |
| Version Control | Git |
| Containerization | Docker |
| Backend Deployment | Render |
| Frontend Deployment | Vercel |
| Database Hosting | Neon PostgreSQL |

3.4 Backend Development Environment

The backend application shall be developed using Java and the Spring Boot framework.

Technologies

| Component | Technology |
| --- | --- |
| Java Version | Java 21 |
| Framework | Spring Boot 3.x |
| Build Tool | Maven |
| ORM | Hibernate |
| Dependency Injection | Spring IoC |
| Security | Spring Security |
| Authentication | JWT |
| Validation | Jakarta Bean Validation |
| Documentation | Swagger/OpenAPI |
| Logging | SLF4J + Logback |
| Testing | JUnit 5, Mockito |

Responsibilities

The backend is responsible for:

- Business logic

- Authentication and authorization

- AI integration

- Workflow execution

- Database access

- REST API services

- Security

- Audit logging

3.5 Frontend Development Environment

The frontend shall be implemented using Next.js and React.

Technologies

| Component | Technology |
| --- | --- |
| Framework | Next.js 15 |
| UI Library | React 19 |
| Language | TypeScript |
| Styling | Tailwind CSS |
| Workflow Visualization | React Flow |
| State Management | Zustand |
| Form Validation | React Hook Form + Zod |
| API Communication | Axios |
| Charts | Recharts |

Responsibilities

The frontend is responsible for:

- User interface

- Workflow designer

- Dashboards

- Forms

- Reports

- Notifications

- User experience

3.6 Database Environment

The application shall use PostgreSQL as the primary relational database.

Database Technologies

| Component | Technology |
| --- | --- |
| Database | PostgreSQL |
| Migration Tool | Flyway |
| Database Administration | pgAdmin |
| Connection Pool | HikariCP |

Database Responsibilities

- Data persistence

- Multi-tenant storage

- Transaction management

- Workflow storage

- AI history

- Audit logs

- Reporting data

3.7 Artificial Intelligence Environment

The AI capabilities shall be implemented using Google Gemini.

AI Components

| Component | Technology |
| --- | --- |
| AI Provider | Google Gemini API |
| Prompt Engine | Custom Prompt Templates |
| Response Processing | Structured JSON Parsing |
| AI Logging | Database Storage |
| Retry Strategy | Exponential Backoff |

AI Responsibilities

- SOP analysis

- Business rule extraction

- Workflow generation

- Workflow validation

- Workflow simulation

- Process optimization

3.8 Development Tools

| Tool | Purpose |
| --- | --- |
| IntelliJ IDEA | Backend development |
| Visual Studio Code | Frontend development |
| Postman / Bruno | API testing |
| Git | Version control |
| GitHub | Source code hosting |
| Docker Desktop | Container management |
| pgAdmin | Database management |
| Mermaid / Draw.io | Architecture and UML diagrams |

3.9 Development Environment Configuration

The project shall maintain separate environments for:

| Environment | Purpose |
| --- | --- |
| Local Development | Feature implementation |
| Testing | Functional and integration testing |
| Staging | Pre-production validation |
| Production | Live deployment |

Each environment shall maintain its own configuration using environment variables.

3.10 Coding Standards & Best Practices

The development team shall follow the following engineering principles:

- SOLID Principles

- DRY (Don't Repeat Yourself)

- KISS (Keep It Simple)

- Clean Architecture

- Domain-Driven Design (where appropriate)

- RESTful API conventions

- Secure coding practices

- Consistent naming conventions

- Code reviews before integration

3.11 Third-Party Dependencies

The project may utilize the following third-party libraries:

Backend

- Spring Boot Starter Web

- Spring Security

- Spring Data JPA

- Flyway

- Lombok

- MapStruct

- JWT Library

- OpenAPI

Frontend

- React Flow

- Axios

- Zustand

- React Hook Form

- Zod

- Recharts

- Lucide React

- Sonner

Only actively maintained and compatible library versions shall be adopted.

3.12 Deliverables

Completion of this chapter provides:

- Approved technology stack

- Development environment configuration

- Tool selection

- Framework selection

- Programming standards

- Infrastructure baseline

- Dependency standards

These technologies shall form the foundation for all subsequent implementation activities.

Chapter 4 – Software Architecture

4.1 Overview

This chapter defines the software architecture of ProcessMind AI and establishes the structural blueprint that guides the implementation of the system. It describes the architectural style, major software components, module organization, dependency management, communication patterns, and implementation principles that shall be followed throughout the software development lifecycle.

ProcessMind AI shall be implemented as a modern multi-tenant Software-as-a-Service (SaaS) platform using a layered architecture combined with Clean Architecture principles. The architecture separates business logic from infrastructure concerns, enabling scalability, maintainability, extensibility, and independent evolution of software components.

The architecture has been designed to support artificial intelligence services, workflow automation, secure authentication, multi-tenant data isolation, RESTful APIs, and cloud-native deployment while minimizing coupling between system modules.

All implementation activities shall conform to the architectural decisions defined in this chapter.

4.2 Architectural Goals

The software architecture of ProcessMind AI has been designed to achieve the following objectives:

- Maintain a clear separation of concerns between presentation, application, domain, and infrastructure layers.

- Support modular development and independent evolution of software components.

- Ensure maintainability through Clean Architecture and SOLID principles.

- Enable secure multi-tenant data isolation.

- Support scalable AI-powered workflow automation.

- Facilitate future extension through loosely coupled modules.

- Minimize dependencies between business logic and external technologies.

- Enable independent testing of business logic.

- Support cloud-native deployment and containerization.

- Ensure complete traceability between software architecture and the Software Requirements Specification.

4.3 High-Level Architecture

4.4 Architectural Style

ProcessMind AI adopts a combination of the following architectural styles:

Layered Architecture

The system is organized into logical layers that separate user interaction, application services, business rules, and infrastructure concerns.

Clean Architecture

Business rules remain independent of frameworks, databases, and user interface technologies.

Modular Monolith

Although the application is deployed as a single backend service during the initial release, it shall be internally organized into independent business modules. This architecture simplifies development while allowing future migration to microservices if required.

REST-Based Client-Server Architecture

Communication between the frontend and backend shall occur exclusively through secure RESTful APIs using JSON payloads.

Event-Oriented Internal Processing

Internal workflow execution, notification generation, audit logging, and AI processing shall utilize application events where appropriate to reduce coupling between modules.

4.5 Major Software Modules

This is one of the most important sections.

| Module | Responsibility |
| --- | --- |
| Authentication Module | Authentication, JWT, RBAC |
| Organization Module | Multi-tenant organization management |
| User Management Module | Users, profiles, departments |
| SOP Management Module | Upload, versioning, storage |
| AI Platform Module | Gemini integration, prompt management |
| SOP Intelligence Engine | Extract business process information |
| Workflow Generation Engine | Generate executable workflows |
| Workflow Intelligence Engine | Validation, simulation, optimization |
| Workflow Execution Engine | Execute workflows |
| Task Management Module | User task assignment |
| Approval Module | Approval workflow |
| Notification Module | Email and in-app notifications |
| Analytics Module | KPIs and dashboards |
| Administration Module | System configuration |
| Audit Module | Audit logging |
| Monitoring Module | Health and metrics |

4.6 Backend Layered Architecture

4.7 Backend Package Structure

Every module shall contain:

- Controller

- Service

- dto

- entity

- repository

- mapper

- validator

- exception

- event

4.8 Frontend Architecture

app/
components/
features/
hooks/
services/
store/
types/
utils/
styles/

Feature folders

- authentication

- dashboard

- organization

- users

- sop

- workflow

- analytics

- settings

- notifications

4.9 Database Architecture

The database shall follow a multi-tenant relational model.

Core domains:

Organization
│
├── Users
├── Departments
├── SOP
├── Workflow
├── Tasks
├── Reports
├── Notifications
└── Audit Logs

Every business entity shall reference its owning Organization to enforce tenant isolation.

4.10 AI Architecture

4.11 Workflow Engine Architecture

This is the heart of the project.

4.12 Dependency Rules

The following dependency rules shall be enforced:

- Controllers shall depend only on application services.

- Application services shall depend only on domain interfaces.

- Domain logic shall not depend on frameworks.

- Infrastructure components shall implement domain interfaces.

- Frontend components shall communicate only through REST APIs.

- AI integrations shall be isolated behind service abstractions.

- Database access shall occur exclusively through repositories.

4.13 Design Patterns

The implementation shall adopt the following design patterns where appropriate:

| Pattern | Purpose |
| --- | --- |
| Repository | Data access abstraction |
| Service Layer | Business logic |
| Factory | AI request creation |
| Strategy | AI provider abstraction |
| Builder | Prompt construction |
| Observer | Notifications and events |
| Singleton | Configuration management |
| Adapter | External AI integration |
| DTO | Data transfer between layers |

4.14 Architectural Principles

The implementation shall follow these principles:

- SOLID Principles

- DRY (Don't Repeat Yourself)

- KISS (Keep It Simple)

- Separation of Concerns

- Dependency Inversion

- Single Responsibility

- Open/Closed Principle

- Composition over Inheritance

- Fail Fast

- Secure by Design

Chapter 5 – Work Breakdown Structure (WBS)

5.1 Overview

The Work Breakdown Structure (WBS) defines the implementation roadmap for ProcessMind AI. It organizes the software development process into logical phases and milestones based on architectural dependencies and business functionality defined in the Software Requirements Specification (SRS).

The WBS provides a structured approach to software implementation by dividing the project into independently testable phases. Each phase produces a functional subsystem that can be verified before proceeding to subsequent phases, reducing integration risks and ensuring continuous project progress.

The development roadmap follows an incremental implementation strategy in which foundational components are completed before dependent modules are introduced. This approach ensures that all software modules are developed in the correct dependency order while maintaining alignment with the system architecture and functional requirements.

5.2 Development Strategy

The implementation of ProcessMind AI shall follow an Incremental and Dependency-Driven Development Strategy.

The project is divided into twelve development phases. Each phase consists of one or more implementation milestones and concludes with a working subsystem that can be demonstrated, tested, and validated independently.

Each phase shall include:

- Requirement analysis

- Database implementation

- Backend development

- Frontend development

- REST API implementation

- Integration testing

- Documentation updates

A subsequent phase shall begin only after the current phase has satisfied its acceptance criteria.

5.3 Development Phases

| Phase | Development Area | Expected Outcome |
| --- | --- | --- |
| Phase 1 | Foundation Platform | Development environment and system architecture established |
| Phase 2 | Identity & Multi-Tenant Platform | Secure authentication and tenant isolation operational |
| Phase 3 | Organization Management Platform | Organizations, users, and roles fully manageable |
| Phase 4 | SOP Management Platform | SOP documents uploaded, versioned, and managed |
| Phase 5 | AI Foundation Platform | AI services integrated and operational |
| Phase 6 | SOP Intelligence Platform | SOPs transformed into structured business processes |
| Phase 7 | Workflow Design Platform | AI-generated workflows created and editable |
| Phase 8 | Workflow Intelligence Platform | Workflows validated, simulated, optimized, and deployed |
| Phase 9 | Workflow Execution Platform | Business workflows executed automatically |
| Phase 10 | Business Operations Platform | Analytics, reporting, and notifications operational |
| Phase 11 | Administration Platform | Administrative functions and monitoring completed |
| Phase 12 | Quality Assurance & Deployment | System tested, deployed, and documented |

5.4 Development Roadmap

Phase 1 – Foundation Platform

Objective

Establish the complete software development environment and project architecture.

Major Activities

- Initialize backend application

- Initialize frontend application

- Configure PostgreSQL

- Configure Docker

- Implement project architecture

- Configure logging

- Configure exception handling

- Configure Swagger/OpenAPI

- Configure environment variables

Deliverables

- Spring Boot project

- Next.js project

- PostgreSQL database connection

- Docker environment

- API documentation

- Health check endpoint

Testable Outcome

- Backend starts successfully.

- Frontend runs successfully.

- Database connection is established.

- Swagger documentation is accessible.

- Health check API returns a successful response.

Phase 2 – Identity & Multi-Tenant Platform

Objective

Implement secure authentication, authorization, and tenant isolation.

Major Activities

- User management foundation

- Organization management foundation

- JWT authentication

- Refresh token management

- Role-Based Access Control (RBAC)

- Session management

- Password recovery

Deliverables

- Authentication APIs

- Authorization middleware

- Login interface

- Protected routes

Testable Outcome

- Users can register and log in.

- JWT authentication is operational.

- Protected APIs require authentication.

- Users access only their own organization's data.

Phase 3 – Organization Management Platform

Objective

Implement organization structure and user administration.

Major Activities

- Department management

- Team management

- User management

- Role assignment

- Organization settings

- User profiles

Deliverables

- Organization management module

- User administration module

- Department management module

Testable Outcome

- Organization administrators can create departments.

- Users can be added and assigned roles.

- Organization settings can be configured.

Phase 4 – SOP Management Platform

Objective

Implement document management for Standard Operating Procedures.

Major Activities

- SOP upload

- File validation

- Version management

- File preview

- Search and filtering

- Metadata management

Deliverables

- SOP repository

- File storage module

- Version management module

Testable Outcome

- SOP documents can be uploaded.

- Version history is maintained.

- SOPs can be searched and viewed.

Phase 5 – AI Foundation Platform

Objective

Establish reusable AI infrastructure.

Major Activities

- Gemini API integration

- Prompt template management

- AI request handling

- Response processing

- AI history

- Retry mechanisms

Deliverables

- AI service layer

- Prompt engine

- AI logging

Testable Outcome

- The system successfully communicates with the Gemini API.

- AI responses are received, validated, and stored.

Phase 6 – SOP Intelligence Platform

Objective

Convert SOP documents into structured business process information.

Major Activities

- Activity extraction

- Role extraction

- Business rule extraction

- Condition extraction

- JSON generation

- Review interface

Deliverables

- SOP Intelligence Engine

- Process model generation

Testable Outcome

- Uploaded SOPs are analyzed.

- Activities, roles, and business rules are extracted.

- Structured process data is generated for review.

Phase 7 – Workflow Design Platform

Objective

Generate editable workflows from AI-generated process information.

Major Activities

- Workflow generation

- Workflow editor

- React Flow integration

- Workflow versioning

- Draft management

Deliverables

- Workflow Designer

- Workflow repository

Testable Outcome

- AI-generated workflows are displayed visually.

- Users can edit and save workflow drafts.

Phase 8 – Workflow Intelligence Platform

Objective

Prepare workflows for production deployment.

Major Activities

- Workflow validation

- Workflow simulation

- AI optimization

- Deployment management

- Version control

Deliverables

- Workflow Intelligence Engine

Testable Outcome

- Workflows are validated successfully.

- Simulation executes correctly.

- Optimization recommendations are generated.

- Validated workflows can be deployed.

Phase 9 – Workflow Execution Platform

Objective

Execute deployed workflows automatically.

Major Activities

- Workflow execution engine

- Task management

- Assignment engine

- Approval processing

- Workflow history

- Execution dashboard

Deliverables

- Workflow Execution Engine

Testable Outcome

- Users receive assigned tasks.

- Workflow progresses automatically.

- Approval stages execute correctly.

- Workflow execution history is recorded.

Phase 10 – Business Operations Platform

Objective

Provide operational insights and communication services.

Major Activities

- Notifications

- Analytics

- Dashboards

- KPI calculations

- Report generation

Deliverables

- Analytics dashboard

- Reporting module

- Notification service

Testable Outcome

- Dashboards display workflow metrics.

- Reports are generated successfully.

- Users receive workflow notifications.

Phase 11 – Administration Platform

Objective

Provide platform administration and operational monitoring.

Major Activities

- System configuration

- Audit logging

- Health monitoring

- AI configuration

- Feature management

Deliverables

- Administration console

- Monitoring dashboard

Testable Outcome

- Administrators manage system settings.

- Audit logs are searchable.

- System health information is available.

Phase 12 – Quality Assurance & Deployment

Objective

Prepare the system for production release.

Major Activities

- Unit testing

- Integration testing

- System testing

- Performance testing

- Security testing

- Deployment

- Documentation

Deliverables

- Production-ready application

- Deployment environment

- Technical documentation

Testable Outcome

- All planned test cases pass.

- Application is deployed successfully.

- All core business processes execute successfully in the production environment.

5.5 Phase Dependency Matrix

| Phase | Depends On |
| --- | --- |
| Phase 1 | None |
| Phase 2 | Phase 1 |
| Phase 3 | Phase 2 |
| Phase 4 | Phase 3 |
| Phase 5 | Phase 4 |
| Phase 6 | Phase 5 |
| Phase 7 | Phase 6 |
| Phase 8 | Phase 7 |
| Phase 9 | Phase 8 |
| Phase 10 | Phase 9 |
| Phase 11 | Phase 10 |
| Phase 12 | All Previous Phases |

5.6 Development Completion Criteria

A development phase shall be considered complete only when:

- All planned functionality has been implemented.

- Database changes have been applied successfully.

- Backend services are operational.

- Frontend interfaces are integrated.

- REST APIs are tested and documented.

- Integration tests pass successfully.

- The defined testable outcome has been demonstrated.

- Documentation has been updated.

5.7 Chapter Summary

This chapter establishes the implementation roadmap for ProcessMind AI by organizing software development into twelve sequential phases. Each phase delivers a complete and independently testable subsystem, ensuring incremental progress, controlled integration, and continuous verification throughout the development lifecycle.